sasddsadsadasdsdasdsdad

Project report

Report No: 3

Report Date: 08-01-2022

Project Title: Project Management System

Company Name: Quixom Technology

Tools/Technology: VS Code, Django, HTML/CSS, JavaScript

Work Done:  1. Gantt chart

2. Diagrams

3. Data dictionary

4. ER diagram

Submitted By: Sagar Koshti (MA009)

Remarks (External Guide), if any

Remarks (Internal Guide), if any

Prof. Purvi N. Jardos                                                  Yogendra Katawe

Associate Professor,                                     Django Developer, Python Developer

MCA Department,                                                      Quixom Technology

Dharmsinh Desai University Nadiad

Gantt chart

| Task/Time | Start | End | Duration (Days) |
| --- | --- | --- | --- |
| Project planning | 06-12-2021 | 12-12-2021 | 7 |
| Requirement gathering & analysis | 13-12-2021 | 26-12-2021 | 14 |
| Designing | 27-12-2021 | 23-01-2022 | 21 |
| Coding & Testing | 24-01-2022 | 26-03-2022 | 62 |
| Documentations | 06-12-2021 | 26-03-2022 | 111 |

Use case

Admin Use case diagram

Company (Activity Diagram)

Project manager (Activity Diagram)

Employee activity (Activity Diagram)

Admin (Activity Diagram)

Class diagrams

Sequence diagram

Admin

Company

Project manager

Employee

Data Dictionary

1. Company:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| c_id | Int | 7 | Primary key | This field stores PK of the company. |
| c_name | Varchar | 30 | Not null | This field stores name of the company. |
| c_info | Varchar | 200 | Not null | This field stores information about a company. |
| c_contact | Long int | 10 | Not null | This field stores the contact number of the company. |
| c_email | Varchar | 30 | Not null | This field stores the email id of the company. |
| c_website | Varchar | 50 | Not null | This field stores the website of the company. |
| c_username | varchar | 20 | Not null | This field stores the username of the company. |
| c_password | varchar | 20 | Not null | This field stores the password of the company. |

2. Project_manager:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| pm_id | Int | 7 | Primary key | This field stores the PK of the manager. |
| pm_name | Varchar | 30 | Not null | This field stores the name of the project manager. |
| pm_contact | Long int | 10 | Not null | This field stores the contact number of the project manager. |
| pm_email | Varchar | 30 | Not null | This field stores the email-id of the project manager. |
| pm_username | Varchar | 20 | Not null | This field stores the username of the project manager. |
| pm_password | Varchar | 20 | Not null | This field stores the password of the project manager. |

3. Project:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| p_id | Int | 7 | Primary key | This field stores the PK of the project. |
| c_id | Int | 7 | Foreign key | PK of the Company table stores the id of the company. |
| p_name | Varchar | 30 | Not null | This field stores the name of the project. |
| p_description | Varchar | 100 | Not null | This field stores the description of the project. |
| p_start | Date |  | Not null | This field stores the starting date of the project. |
| p_end | Date |  | Not null | This field stores the ending date of the project. |
| pm_id | Int | 7 | Foreign key | PK of Project_manager stores the id of the project manager. |

4. Employee:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| em_id | Int | 7 | Primary key | This field stores the PK of the employee. |
| em_name | Varchar | 30 | Not null | This field stores name of the employee. |
| em_contact | Long int | 10 | Not null | This field stores the contact number of the employee. |
| em_email | Varchar | 30 | Not null | This field stores the email-id of the employee. |
| em_username | Varchar | 20 | Not null | This field stores the username of the employee. |
| em_password | Varchar | 20 | Not null | This field stores the password of the employee. |

5. Project_assignment:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| pa_id | Int | 7 | Primary key | This field stores the PK of the project assignment. |
| p_id | Int | 7 | Foreign key | The PK of the Project table stores the id of the project. |
| pm_id | Int | 7 | Foreign key | PK of Project_manager stores the id of the project manager. |
| pa_description | Varchar | 200 | Not null | This field stored information of the project assignment. |

6. Project_update:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| pu_id | Int | 7 | Primary key | This field stores the Pk of the project update. |
| p_id | Int | 7 | Foreign key | The PK of the Project table stores the id of the project. |
| pm_id | Int | 7 | Foreign key | PK of Project_manager stores the id of the project manager. |
| pu_description | Varchar | 200 | Not null | This field stored information of the project updates. |

7. Task assignment:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| t_id | Int | 7 | Primary key | This field stores the PK of the task. |
| p_id | Int | 7 | Foreign key | PK of the Project table stores the id of the project. |
| e_id | Int | 7 | Foreign key | PK of the Employee table stores the id of the Employee. |
| t_description | Varchar | 200 | Not null | This field stored information of the task. |
| t_deadline | Date |  | Not null | This field stored the deadline of the task. |

8. Admin:

| Field name | Field type | Field size | Constraint | Description |
| --- | --- | --- | --- | --- |
| id | Int | 7 | Primary key | This field stores the PK of the admin. |
| username | Varchar | 30 | Not null | This field stores the username of the admin. |
| password | Varchar | 20 | Foreign key | This field stores the password of the admin. |

ER Diagram